```markdown # Phased Implementation Plan ## AUTOSAR HLD Document Analysis Assistant --- ## Phase 1 — Discovery & Baseline - **Objectives:** Inspect existing FastAPI routes, Streamlit pages, and data models. Establish baseline test sets. - **Key Tasks:** Verify PDF parsing performance; formalize the 10-question evaluation set. - **Effort:** 3 developer-days. ## Phase 2 — Ingestion & Structured Extraction - **Objectives:** Harden PDF parsing and validate Tesseract OCR on scanned documentation. - **Key Tasks:** Improve heading and table extraction; normalize extracted AUTOSAR entities. - **Effort:** 5 developer-days. ## Phase 3 — Retrieval & Grounded Q&A - **Objectives:** Optimize vector embedding generation and ChromaDB metadata filtering. - **Key Tasks:** Refine chunk size parameters for `bge-small-en-v1.5`; enforce strict grounding prompts in Ollama. - **Effort:** 5 developer-days. ## Phase 4 — Streamlit Product Experience - **Objectives:** Polish dashboard, document library, and retrieval explorer views. - **Key Tasks:** Implement export functionality for structured findings. - **Effort:** 4 developer-days. ## Phase 5 — Data Persistence & Reliability - **Objectives:** Eliminate in-memory state loss risks by fully mapping document stores to SQLite. - **Key Tasks:** Implement robust restart recovery and database schema migrations. - **Effort:** 4 developer-days. ## Phase 6 — Revision Comparison & Validation - **Objectives:** Implement robust HLD diffing and heuristic consistency checks. - **Key Tasks:** Distinguish added, modified, and removed architecture components across document revisions. - **Effort:** 5 developer-days. ## Phase 7 — Security & Governance (Future Milestone) - **Objectives:** Add user authentication, RBAC, and strict project-level data isolation. - **Key Tasks:** Integrate JWT security middleware and audit logging. - **Effort:** 6 developer-days. ## Phase 8 — Testing, Evaluation & Demonstration - **Objectives:** Execute unit, integration, and retrieval accuracy tests. - **Key Tasks:** Document reproducible demonstration steps for stakeholders. - **Effort:** 4 developer-days.